## Slide 1: FY15 progress/ongoing work
Houston GeoTASO NO2 retrievals posted to D-AQ archive.
Finalizing calibrations for Houston and Denver data.
Upload L1b to LaRC DAAC for easy distribution to the group.
Reprocess all Houston and Denver data to L1b (netcdf format).
Nowlan manuscript draft Houston trace gas retrievals
Colorado CAR BRDF data posted to D-AQ archive.
Wulamu surface reflectance: 1 paper published, 1 in prep, on-going field measurements. Prototyping plant fluorescence.
Processing of July 2015 Chesapeake Bay flight data
Chatfield manuscript: use of MAIAC to generate SJV pm25 maps (joint w/D-AQ)
Notes: Need to establish and communicate data file version control.

## Slide 2: FY16 work priorities
SAO priorities: finalize Houston NO2, eval effect of aerosol on trace gas retrievals, initial O3 profiles, then move on to full Colorado data, then HCHO and SO2, comparisons with GCAS.
Tbd instrument shipping/integration for Korea KORUS-AQ
KORUS-OC joint activities
JPL retrievals: priority order of column O3, assessment of vis channel, proceed to profile O3 time/resources permitting.
Aerosol maps in Houston and Denver (spectral AOD, albedo, other tbd parameters) – joint with Aerosol WG
Ongoing Walumu field work
Co-ordinate with new ESTO funding for instrument upgrades.

## Slide 3: FY17 work priorities
KORUS-OC retrievals
Science analysis (move beyond retrieval demonstration)
Ongoing retrieval development

## Slide 4: Changes needed in white paper?
Nothing major
  Update GeoTASO figure using Caroline’s GEO-CAPE talk.
  Check figure numbering.